D3 — Functional Requirement Document

Project 7: AI Subscription & Auto-Debit Intelligence System

Team 7 — Mansi & Samyak  |  AI Training Program  |  April 2025

# 1. Document Purpose

This Functional Requirement Document (FRD) serves as the traceability matrix between the Business Requirements Document (BRD) and the actual implementation delivered by Team 7. Each row maps a BRD functional requirement to the specific code file, function, or component that fulfils it, along with implementation status and deviation notes.

# 2. Project Summary

| Project | AI Subscription & Auto-Debit Intelligence System |
| --- | --- |
| Team | Team 7 — Mansi & Samyak |
| Technology Stack | Python · Pandas · spaCy · TF-IDF · Scikit-learn · ARIMA · Gradient Boosting · Microsoft Phi-2 · Streamlit · Plotly · Faker |
| Dataset Size | 137,700 synthetic transactions (generated via Faker) |
| Pipeline Runtime | 258.2 seconds (within <10 min non-functional target) |

# 3. Functional Requirement Traceability Matrix

The table below maps every BRD functional requirement (FR1–FR9) to its implementation. Status codes: Done = fully implemented and verified; Partial = implemented with minor gaps; Skipped = not implemented.

| FR ID | Requirement Name | Implementation Description | Status | Notes / Deviations |
| --- | --- | --- | --- | --- |
| FR1 | Dataset Input | fr1_dataset_generator.py — Faker-based synthetic generator produces 137,700 transactions with fields: CustomerID, Date, Description, Amount, Balance, Merchant, SubscriptionFlag. CSV loaded via Streamlit file uploader in dashboard.py. | Done | — |
| FR2 | Data Processing & Cleaning | fr2_data_cleaning.py — Pandas pipeline: null removal, lowercase normalization, duplicate handling, text cleaning via regex (clean() function). Output: transactions_cleaned.csv. | Done | — |
| FR3 | NLP Subscription Detection | fr3_nlp_detector.py — TF-IDF (ngram 1–3, 8000 features) + Logistic Regression pipeline with false-positive filtering (SUB_KEYWORDS / FALSE_POS sets). Model saved to models/nlp_model.pkl. Achieved 99.81% accuracy (target >90%). | Done | Exceeds BRD target by 9.81 percentage points. |
| FR4 | Recurring Pattern Detection | fr4_pattern_detector.py — Gap-based frequency detection (Weekly: 5–9 days, Monthly: 25–35 days, Yearly: 360–370 days). Requires min 3 occurrences. Detected 74,582 recurring rows across confirmed groups. | Done | — |
| FR5 | Debit Prediction (ML Model) | fr5_prediction_engine.py — Next debit date: Linear Regression + median gap blend (70/30). Next amount: ARIMA(1,0,0) with EWM fallback. Generated 3,068 predictions. Saved to models/prediction_model.pkl. | Done | ARIMA applied when ≥4 historical points available; EWM used otherwise. |
| FR6 | Risk Prediction Model | fr6_risk_scoring.py — Gradient Boosting Classifier (200 estimators, depth 4, LR 0.07) with StandardScaler. 8 features including balance ratio, failed debit rate, subscription count. Risk levels: High (259), Medium (595), Low (346). Target >85% accuracy. | Done | — |
| FR7 | GenAI Alert Generator | fr7_genai_alerts.py — Primary: Microsoft Phi-2 local LLM loaded via Transformers. Fallback: structured rule-based alert engine. Generated 1,200 alerts in BRD format: 'Upcoming Debit: Netflix ₹499 ¦ Risk: Low ¦ Suggestion: ...' | Done | Phi-2 used where GPU/CPU resources allow; deterministic fallback ensures 100% alert coverage. |
| FR8 | Insights Generation | fr8_insights.py — Per-customer aggregated insight: active subscription count, total monthly spend (weekly × 4 + monthly), next debit date, risk level. Displayed in dashboard as BRD example: 'You have N active subscriptions. Total monthly spend: ₹X.' | Done | — |
| FR9 | Dashboard / UI | streamlit_app/dashboard.py — Streamlit + Plotly interactive dashboard. Panels: Active Subscriptions table, Upcoming Debits calendar view, Risk Alerts with colour coding, Monthly Subscription Spend bar chart, Customer Insights summary. | Done | — |

# 4. Overall BRD Compliance Summary

| Total Requirements | Done | Partial | Skipped |
| --- | --- | --- | --- |
| 9 | 9 (100%) | 0 (0%) | 0 (0%) |

# 5. Key Deviations & Design Decisions

FR3 — NLP Model Selection: The BRD specified spaCy or HuggingFace. The team implemented a TF-IDF + Logistic Regression pipeline as the primary classifier, with spaCy used for optional lemmatisation. This choice reduced dependency complexity while achieving 99.81% accuracy, far exceeding the 90% BRD target.

FR5 — Time Series Approach: The BRD mentioned Prophet or ARIMA. Prophet was not used due to installation complexity; instead ARIMA(1,0,0) was implemented via statsmodels, with an EWM (Exponentially Weighted Mean) fallback for short series. The Linear Regression + median gap blend for date prediction was an engineering improvement over the BRD specification.

FR7 — GenAI Component: The BRD listed OpenAI or Ollama. Microsoft Phi-2, a locally-hosted LLM, was used instead to satisfy the non-functional requirement of local execution without cloud API costs. A structured rule-based fallback ensures 100% alert coverage when Phi-2 is unavailable.